Week 3 Progress Report

ProcurePrep UG — BSE4104 AI Agentic Capstone

Milestone: Context Engineering & Retrieval-Augmented Generation (RAG)

Author: AI Agentic Development Team

Date: September 17, 2026

Course / Project: BSE4104 AI Agentic Capstone

# 1. Executive Summary

Week 3 rebuilds the RAG layer around the corrected SME procurement-preparation workflow established in Week 2. Rather than grounding a tender-submission completeness checker, ProcurePrep now retrieves from a 12-document internal knowledge corpus to support inventory reorder quotation comparison and policy/template Q&A.

Legacy tender-oriented artifacts remain untouched under legacy/. New RAG infrastructure lives at the project root: knowledge/, src/ingest.py, src/embed_store.py, src/retrieve.py, and src/rag_reorder_checker.py.

## Key Deliverables

Corrected knowledge corpus (12 documents) with register in docs/corpus_register.md

RAG-augmented reorder checker extending Week 2's deterministic gate with retrieval + grounded Gemini explanations

15-question RAG evaluation suite with documented failures in results/week3_rag_evaluation.md

Architecture diagram in docs/architecture/rag-architecture.md

# 2. Corpus Correction

## Kept (9 from legacy + 1 policy doc)

The majority of the original knowledge/ content was already SME-relevant and was promoted to the active corpus:

Requisition checklist and templates (goods + services)

Purchase order template

Supplier terms, code of conduct, vendor evaluation criteria

Contract negotiation guidelines

`procurement_policy_ug.txt` — retained because its purchase-value bands (micro / small / large) and three-quote rule apply directly to SME quotation comparison, not only to external tenders

## Removed

`tender_checklist.txt` — removed from the active corpus. Content covers trading licenses, URA tax clearance, incorporation certificates, and technical/financial bid proposals for external tender packages. This is scope drift from the charter; the file remains in legacy/knowledge/ for audit only.

## Added (3 new documents)

| Document | Purpose |
| --- | --- |
| sme_reorder_policy.txt | Reorder trigger rules, quote solicitation, validity requirements, human approval gate |
| quotation_evaluation_criteria_sme.txt | Required quotation fields and standard risk flags for small-purchase comparison |
| supplier_code_of_conduct_addendum.txt | SME local-purchasing addendum (registration, quotation integrity, violation reporting) |

Total: 12 documents → 12 embedding chunks (400-word chunk size; each file fits in one chunk).

# 3. Technical Architecture

Week 2's deterministic reorder gate is unchanged. RAG sits downstream of the gate, only when quotes exist:

See docs/architecture/rag-architecture.md for the full Mermaid diagram and component table.

## Implementation Notes

`src/rag_reorder_checker.py`: Batch mode mirrors main.py item loop; adds retrieval before each comparison LLM call. --question mode supports standalone policy Q&A for evaluation.

`prompts/prompt_rag_v1.0.txt`: Extends Week 2 prompt v1.1 with KNOWLEDGE GROUNDING rules, Policy Question Mode, and mandatory SOURCES USED section.

Vector store: ChromaDB collection procureprep_corpus, Gemini models/gemini-embedding-001, rebuilt clean (12 chunks, no orphan tender_checklist embedding).

# 4. Evaluation Highlights

Fifteen test questions across three categories (results/week3_rag_evaluation.md):

| Category | Examples | Result |
| --- | --- | --- |
| Answerable | Goods requisition template fields; three-quote rule for UGX 500k–5M band | 5/5 grounded correctly with source citations |
| Partially answerable | Environmental certifications; >5M approval workflow; dispute resolution | 4/5 handled well; 1 under-answered (dispute resolution) |
| Unanswerable | QuickFix unit price; inventory-specific thresholds; supplier PII | 5/5 refused without hallucination |

Integration test (ITEM-001): RAG comparison cited procurement_policy_ug.txt for the three-quote threshold and quotation_evaluation_criteria_sme.txt for risk-flag vocabulary. Output: results/reorder_reports_rag_sample.md.

## Documented Failures (3)

False `[MISSING TERMS]` on Q-103 — delivery method present in CSV but flagged because transport cost responsibility was ambiguous; prompt over-triggered the flag.

Dispute resolution partial miss — contract_negotiation_guidelines.txt retrieved but model answered fully unanswerable instead of noting the topic is a negotiation focus without prescribing a mechanism.

Noisy retrieval for operational questions — small single-chunk corpus forces top-4 hits on generic policy docs even when the answer requires CSV data; generation still refused correctly.

# 5. What Changed from Legacy Week 3

| Dimension | Legacy (Tender RAG) | Rebuilt Week 3 (SME RAG) |
| --- | --- | --- |
| Use case | Tender submission completeness vs checklist | Reorder quotation comparison + policy Q&A |
| Primary retrieval target | tender_checklist.txt | sme_reorder_policy.txt, quotation_evaluation_criteria_sme.txt |
| Orchestrator | legacy/src/rag_checker.py | src/rag_reorder_checker.py |
| Operational data | Free-text submissions | Structured CSV inventory + quotations |
| Output contract | PRESENT / MISSING / CANNOT DETERMINE | Comparison tables + SOURCES USED |

# 6. Next Steps: Week 4 Preview

Week 3 intentionally stops at retrieve → generate. Week 4 will add:

Tool use / function calling — e.g. fetch live inventory rows, draft requisitions from templates

Agent orchestration — multi-step flows from reorder alert through requisition draft

Retrieval refinements — score thresholds, separate operational vs policy collections, partial-answer prompt tuning

No changes were made to legacy/ in this rebuild step.